# Mobile App Development (CIS4034-N)
Sprint Plan

# Completion Details

| Name: | Ravi Kiran Ketharapu | Date: | 19-12-2025 |
| --- | --- | --- | --- |
| Sprint number: | 4 | Tutor: | Steven Mead |
| Project management tool: | https://trello.com/b/yNZ3RXQS/mad |  |  |
| Git link: | https://github.com/Ravi-67/MAD |  |  |

# Introduction

BudgetTracker is a smart and secure expense-tracking application designed to help users manage their finances with confidence and convenience. The app integrates fingerprint authentication to ensure that all personal expense data remains protected. With built-in Room Database support, users can store and manage their transactions offline, while the ExchangeRate API enables real-time currency conversion for international purchases.

# Sprint Details

What is the goal of this sprint?

The main objective of this sprint is to enhance the personalization and informational transparency of the Budget Tracker app by introducing a fully functional Settings module. This sprint focuses on improving user control over the app's appearance and providing essential app details for clarity and trust. The key tasks completed in this sprint include: - Adding a dedicated Settings Screen to centralize customization and app information. - Implementing Dark Mode ↔ Light Mode switching, allowing users to choose their preferred visual experience. - Ensuring the selected theme is stored and applied consistently across all app screens. - Adding an About section to provide users with a clear understanding of the application's purpose. - Displaying Version information so users can identify which version of BudgetTracker they are using.

What are the essential user stories to be completed in this sprint?

- As a user, I want a Settings Page so I can access all customization and app information options in one place. - As a user, I want to switch between Dark Mode and Light Mode, so I can use the app comfortably in any environment. - As a user, I want my theme preference saved, so I don’t have to reset it every time I open the app. - As a user, I want an About section, so I can understand what the BudgetTracker app offers. - As a user, I want to view Version details, so I know exactly which build of the app I am currently using.

What are the security considerations for features being developed in this sprint?

- Theme preferences and settings data must be stored using secure local storage without saving any sensitive financial or personal information. - The Settings module must not expose any confidential data while switching themes or displaying app information. - The About and Version sections must remain informational only and should not reveal internal system details that could be misused. - Theme changes should not interfere with existing authentication logic or reveal user financial information during UI transitions. - The app must continue to enforce strict access control, ensuring that only authenticated users can view sensitive financial screens—even after theme switches or returning from Settings.